TEST PLAN

CODEVAL Platform — QA Test Plan

This document contains privileged and/or confidential information and may not be disclosed, Legal Notice: distributed or reproduced without the prior written permission of EPAM®.

CONFIDENTIAL

|  | Related Artifacts |
| --- | --- |
| Ref. | Name |
| HLR- 001 | CodEval High-Level Requirements — hight_level_requirements.md |
| STR- 001 | CODEVAL QA Test Strategy v1.0 |

|  | Abbreviations and Acronyms |
| --- | --- |
| QA | Quality Assurance |
| TC | Test Case |
| TLE | Time Limit Exceeded |
| API | Application Programming Interface |
| CI | Continuous Integration |
| WS | WebSocket |
| RTE | Runtime Error |

CONTENTS

1  INTRODUCTION	3

2  SCOPE OF WORK	4

2.1  COMPONENTS AND FUNCTIONS TO BE TESTED	4

2.2  COMPONENTS AND FUNCTIONS NOT TO BE TESTED	5

2.3 THIRD-PARTY COMPONENTS	5

3 QUALITY AND ACCEPTANCE CRITERIA	6

4  CRITICAL SUCCESS FACTORS	6

5  RISK ASSESSMENT	6

6  RESOURCES	7

6.1  KEY PROJECT RESOURCES	7

6.2  TEST TEAM	7

6.3  TEST ENVIRONMENT	8

6.3.1 Test tools	8

7 TEST DOCUMENTATION AND DELIVERABLES	9

8  TEST STRATEGY	9

8.1 ENTRY CRITERIA	10

8.2 TEST METHODS	10

8.3  TEST TYPES	10

8.4  TEST LEVELS	10

8.4.1 Smoke Test	10

8.4.2 Critical Path Test	10

8.4.3  Extended Test	10

8.5  BUG AND DOCUMENTATION TRACKING	11

8.5.1  Bug Severity Definitions	11

9  TESTING SCHEDULE	11

Template Usage

- Software Development Plan

- Quality Assurance Plan

- Requirement Specifications

- Project Glossary]

# INTRODUCTION

This document describes the approach and methodologies used by the testing team for the CODEVAL Platform. The CODEVAL Platform consists of a Spring Boot  backend execution engine, frontend, PostgreSQL 15 database, Redis 7 cache, Docker-based sandbox containers, WebSocket (STOMP) result streaming, and SendGrid email integration. The platform enables online coding assessments with real-time code execution, verdict assignment, and score persistence.

The CODEVAL Platform consists of a Spring Boot execution engine backend, frontend, PostgreSQL 15 database, Redis 7 cache layer, Docker-based sandboxed execution containers, WebSocket (STOMP) real-time result streaming, and SendGrid email integration. The platform supports Java and Python code execution with full isolation, verdict assignment, and score persistence.

# SCOPE OF WORK

## COMPONENTS AND FUNCTIONS TO BE TESTED

| # | Application/ component name | Function name | Reference |
| --- | --- | --- | --- |
| 1 | Code Submission API | Accept POST submissions, validate params, route by mode | HLR 2.1, US-001, US-002 |
| 2 | Test Case Management Service | Retrieve and distribute test cases per problem | HLR 2.2, US-003, US-004 |
| 3 | Compilation and Execution Engine | Compile/execute code, support Java+Python, modular language routing | HLR 2.3, US-005-007 |
| 4 | Test Case Evaluation Engine | Execute TCs in isolation, capture stdout/stderr/time, assign verdicts | HLR 2.4, US-008-010 |
| 5 | Result Aggregation Service | Aggregate per-TC results, overall verdict, execution metrics | HLR 2.5, US-011 |
| 6 | WebSocket Result Delivery | Stream intermediate and final results via WebSocket per submission | HLR 2.6, US-012-013 |
| 7 | Score Calculation and Persistence | Calculate score in SUBMIT mode, persist to PostgreSQL, cleanup | HLR 2.7, US-014-016 |
| 8 | Error Handling Layer | Compilation errors, runtime errors, TLE, output mismatch handling | HLR 2.8, US-017-020 |
| 9 | Sandboxed Execution Infrastructure | Isolated containers, no network, CPU/memory limits, non-root exec | HLR 3.3-3.4, US-021-024 |
| 10 | Observability and Monitoring | Structured logging, execution metrics, latency/failure counters | HLR 6, US-025-026 |

## COMPONENTS AND FUNCTIONS NOT TO BE TESTED

| # | Application/ component name | Function name | Reference |
| --- | --- | --- | --- |
| 1 | Docker Runtime Internals | Container OS kernel | Out of scope per project charter |
| 2 | OS/Network Infrastructure | Host OS patching, network switch configuration | Managed by Developer |
| 3 | SendGrid Email Delivery | Actual email delivery to user inboxes | Third-party SLA, not testable |
| 4 | PostgreSQL Internal Replication | DB replication/failover internals | DBA responsibility |
| 5 | Redis Cluster Internals | Redis cluster election, replication | Infrastructure team scope |

## THIRD-PARTY COMPONENTS

| # | Component name | Component role | Reference/Comment |
| --- | --- | --- | --- |
| 1 | Docker | Provides isolated execution containers for user-submitted code | Docker Engine 24.x docs |
| 2 | SendGrid | Email delivery for assessment invitations and notifications | SendGrid API v3 docs |
| 3 | Spring AI | AI-assisted question generation for assessment creation | Spring AI 1.x docs |

# QUALITY AND ACCEPTANCE CRITERIA

- Zero open Critical severity bugs at release time.Scope of workReferences

- Zero open Major severity bugs blocking critical user journeys at release time.

# CRITICAL SUCCESS FACTORS

- Sandbox isolation fully prevents container escape and host system compromise.

- Verdict assignment (PASSED/FAILED/TLE/RUNTIME_ERROR) is deterministic and follows priority rules.

- Score persistence in SUBMIT mode is atomic — no lost scores on DB failure.

- WebSocket streams final result within 5 seconds of execution completion.

# RISK ASSESSMENT

PMC

| # | Risk | Probabilit y, % | Status | Impact | Preventive Actions | Contingency Plan |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Container escape vulnerabili ty in Docker sandbox | 15 | Open | Critical — host system compromis e | Use distroless images, seccomp profiles, readonly FS; TC-SAND-EG-001 | Immediate rollback; security patch sprint |
| 2 | WebSocket connection drop under high concurrenc y | 30 | Open | High — users miss execution results | Load test with JMeter 100+ connections; TCWS-EG-002 | Polling fallback endpoint for result retrieval |
| 3 | DB write failure on SUBMIT mode score persistenc e | 20 | Open | High — score data loss | DB retry logic + deadletter queue; TC-SCORE- EG-001 | Manual score recovery from execution logs |
| 4 | Time limit enforceme nt inaccuracy (+/-100ms) | 25 | Open | Medium — incorrect TLE verdicts | BVA tests TC-EVAL-BVA001/002; time measured at process level | Add 50ms tolerance buffer in time comparison logic |
| 5 | Delayed build deploymen t blocks testing schedule | 35 | Open | Medium — sprint slippage | Jenkins CI gate; deployment checklist. | Parallel test case creation during delay |

# RESOURCES

## KEY PROJECT RESOURCES

| # | Project Role | Name, e-mail, location |
| --- | --- | --- |
| 1 | Project Owner | Durga Adimulam— durga_adimulam@epam.com — Hyderabad |
| 2 | QA POC | Srikala Gudavalli — srikala_gudavalli@epam.com — Hyderabad |

## TEST TEAM

| # | Project Role | Name | Location | Responsibilities |
| --- | --- | --- | --- | --- |
| 1 | QE | Vedanshi Mishra | Hyderabad | Test strategy, planning, execution oversight, JIRA triage, CI/CD integration |
| 2 | QE | Vidhi Mittal | Hyderabad | API testing (RestAssured), feature testing, test case execution Sprints 1-3 |

## TEST ENVIRONMENT

| # | Role | Resource | Hardware configuration | Software configuration |
| --- | --- | --- | --- | --- |
| 1 | QA Environment | https://qa.codeval.epam.com | 4 vCPU, 8GB RAM, Docker Engine 24.x | Spring Boot 3.x, React 18, PostgreSQL 15, Redis 7, Jenkins |
| 2 | Staging Environment | https://staging.codeval.epam.com | 8 vCPU, 16GB RAM, Docker Engine 24.x | Same stack as QA; mirrors production config |
| 3 | Local Dev | Developer laptops | 8GB RAM minimum, Docker Desktop | Spring Boot 3.x local, H2 inmemory DB for unit tests |

### Test tools

| # | Tool | Comment |
| --- | --- | --- |
| 1 | Selenium 4.x / Playwright 1.40+ | UI automation for CODEVAL React frontend; crossbrowser testing |
| 2 | RestAssured 5.x / Postman v11 | REST API testing for all /api/v1/ endpoints; integrated in Jenkins CI |
| 3 | JMeter 5.6 | Performance/load testing; 100 concurrent users baseline scenario |
| 4 | JIRA Cloud | Bug and test case tracking; project: CODEVAL |
| 5 | Jenkins | CI/CD pipeline; runs Smoke Test on every build; nightly regression |
| 6 | SonarQube | Static analysis of test code; ensures no test code smells |

# TEST DOCUMENTATION AND DELIVERABLES

| # | Title | Responsible person(s) | Frequency (delivery time) | Method of delivery |
| --- | --- | --- | --- | --- |
| 1 | CODEVAL QA Test Plan | Vedanshi Mishra, Vidhi Mittal | Once before Sprint 1 testing start | Confluence + email to stakeholders |
| 2 | CODEVAL QA Test Cases (82 TCs) | Vedanshi Mishra, Vidhi Mittsl | Before Sprint 1 execution | JIRA Test + Test_Cases.docx |
| 3 | Bug Reports | Vedanshi Mishra, Vidhi Mittal | Upon finding a defect | JIRA ticket with severity/priority |
| 4 | Weekly Test Execution Report | Vedanshi Mishra, Vidhi Mittal | Every Friday | JIRA dashboard |
| 5 | Sprint Test Summary Report | Vedanshi Mishra, Vidhi Mittal | End of each sprint | Confluence + sprint retrospective deck |

# TEST STRATEGY

The CODEVAL Platform applications will be tested using a black box approach, where all testing is performed against publicly observable behaviour of https://qa.codeval.epam.com. Testing covers all 26 user stories across 10 epics. Automation is executed via Jenkins CI using RestAssured 5.x (API), Selenium (UI), and JMeter 5.6 (load).

## ENTRY CRITERIA

The Testing Team may suspend partial or full-testing activities on a given build if any of the following occurs:

- Build deployed to https://qa.codeval.epam.com without startup errors.

- Critical user stories (US-001 to US-013) implemented and unit-tested by Dev team.

- Test data (problems P001-P010 with test cases) seeded in QA database.

- Docker sandbox containers provisioned and reachable.

- Jenkins CI pipeline configured; Smoke Test suite automated.

- QA team credentials for QA environment and JIRA available.

- Test environment hardware and software confirmed by Dev team.

## TEST METHODS

Testing employs a black-box approach against the CODEVAL Platform REST API and React UI. All testing targets behaviour observable from outside the system boundaries.

- Manual functional testing is the primary method for feature verification in Sprints 1-2.

- Automated API testing via RestAssured 5.x runs in every Jenkins CI build pipeline.Test Tools

- Automated smoke test runs on every build via Jenkins; tests TCs: TC-SUBAPI-EP-001, TC-

SUBAPI-DT-001, TC-SUBAPI-DT-002, TC-COMPILE-EP-001.Test documentation and deliverables

## TEST TYPES

CODEVAL testing employs: Functional (EP/BVA/DT/UC), Security (EG — sandbox isolation, injection), Performance (JMeter load testing), Compatibility (cross-browser), API (RestAssured), Integration (component interaction), and Regression testing.

## TEST LEVELS

### Smoke Test

Smoke Test covers 9 critical TCs executed on every build in <15 minutes. TCs: TC-SUBAPI-EP-001, TCSUBAPI-DT-001, TC-SUBAPI-DT-002, TC-COMPILE-EP-001, TC-COMPILE-EP-003, TC-EVAL-EP-001, TC-WS-

EP-001, TC-SCORE-EP-001, TC-SAND-UC-001. Executed on https://qa.codeval.epam.com under Chrome 120+ by Jenkins automation. Failure blocks further testing;

Test documentation and deliverables

If Smoke Test failed, Testing Team sends notification and suspends testing until corrected version of the product is available.

### Critical Path Test

Critical Path Test covers 12 TCs executed after Smoke Test passes. Covers end-to-end flows: code submission -> compilation -> test case execution -> verdict assignment -> score persistence -> WebSocket delivery. TCs: TC-SUBAPI-UC-001, TC-COMPILE-UC-001, TC-EVAL-DT-001, TC-EVAL-DT-002, TC-EVAL-DT-003, TC-AGGR-DT-001, TC-AGGR-UC-001, TC-SCORE-ST-001, TC-SCORE-DT-001, TC-ERRUC-001, TC-SAND-EP-001, TC-SAND-EP-002.

### Extended Test

Extended Test covers 14 TCs targeting edge cases, security, and error conditions. Includes SQL injection, XSS, fork bombs, container escape, OOM, DB failures, and concurrent load. TCs: TC-SUBAPIEG-001, TC-SUBAPI-EG-002, TC-TCM-BVA-001, TC-COMPILE-EG-001, TC-COMPILE-EG-002, TC-EVAL-EG001, TC-SCORE-EG-001, TC-SCORE-EG-002 and 6 more.

## BUG AND DOCUMENTATION TRACKING

JIRA Cloud (project: CODEVAL) is used for bug reporting. Bugs include: Summary, Steps to Reproduce,

Actual/Expected Result, Severity, Priority, Environment. QA documentation tracked in Confluence QA

Space. Weekly bug triage: Monday 10:00 IST —Vedanshi Mishra, Vidhi Mittal.Test Tools

### Bug Severity Definitions

Critical — Execution service crash, sandbox container escape, SUBMIT mode scores not persisted, WebSocket delivery failed.

Major — Wrong verdict assigned, TLE not enforced, compilation errors not returned immediately, DB record corruption.

Medium — UI rendering issue in Monaco Editor, non-critical metric missing, minor API field error.

Minor — Cosmetic issue, log formatting, tooltip text, non-functional UI element.

# TESTING SCHEDULE

| # | Activity | Begin Date | End Date | Assignment | Location | Work content |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Test Plan + Test Strategy creation | 2026-04- 29 | 2026-05- 05 | Vedanshi Mishra | Hyderabad | Deliverables: TEST_PLAN.docx, TEST_STRATEGY.docx |
| 2 | Test Case creation (82 TCs) | 2026-04- 29 | 2026-05- 07 | Vidhi Mittal. | Hyderabad | Test_Cases.docx, JIRA TC tickets |
| 3 | Sprint 1: Feature + API testing | 2026-04- 29 | 2026-05- 12 | Vedanshi Mishra, Vidhi Mittal | Hyderabad | TCs: Submission API, Test Case Mgmt, Compilation |
| 4 | Sprint 2: Smoke Test automation + Eval | 2026-05- 13 | 2026-05- 26 | Vedanshi Mishra, Vidhi Mittal | Hyderabad | Automate smoke TCs; test evaluation + aggregation |
| 5 | Sprint 3: Integration + WS + Score tests | 2026-05- 27 | 2026-06- 09 | All QA engineers | Hyderabad | WebSocket, persistence, integration scenarios |
| 6 | Sprint 4: Security + | 2026-06- 10 | 2026-06- 23 | Vedanshi Mishra, Vidhi Mittal | Hyderabad | JMeter load test, sandbox security TCs |
|  | Performance testing |  |  |  |  |  |
| 7 | Sprint 5: Regression + UAT support | 2026-06- 24 | 2026-07- 07 | All QA engineers | Hyderabad | Full regression; UAT support; test closure report |

|  |  | REVISION HISTORY |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ver. | Description of Change | Author | Date | Approved |  |
|  |  |  |  | Name | Date |
| 0.1 | Initial draft — test plan for CODEVAL Platform | Vedanshi Mishra, Vidhi Mittal | 2026-04-29 |  |  |
| 1.0 | Reviewed and approved for Sprint 1 | Vedanshi Mishra, Vidhi Mittal | 2026-05-04 |  |  |
| 1.0 |  |  |  |  |  |
| 2.0 |  |  |  |  |  |