# TEST STRATEGY

CODEVAL Platform — QA Test Strategy

This document contains privileged and/or confidential information and may not be Legal Notice: disclosed, distributed or reproduced without the prior written permission of EPAM®.

CONFIDENTIAL | Effective Date:

|  | RELATED ARTIFACTS |
| --- | --- |
| Ref. | Artifact Name |
| HLR-001 | CodEval High-Level Requirements — hight_level_requirements.md |
| BKL-001 | CodEval DEV Backlog — backlog-review-dev.docx |
| ARC-001 | CodEval Architecture Design Document v1.2 |
| API-001 | CodEval REST API Specification v1.0 |

|  | Acronyms & Abbreviations |
| --- | --- |
| QA | Quality Assurance |
| TC | Test Case |
| TLE | Time Limit Exceeded |
| EP | Equivalence Partitioning |
| BVA | Boundary Value Analysis |
| DT | Decision Table |
| ST | State Transition |
| EG | Error Guessing |
| UC | Use Case Testing |

## CONTENTS

1  TEST STRATEGY	4

2  TEST STRATEGY OUTLINE	4

3  TESTING TYPES	7

3.1 	REQUIREMENTS TESTING .................................................................................... 7

3.2 	FEATURE TESTING ........................................................................................... 8

3.3 	AD-HOC / EXPLORATORY TESTING ........................................................................ 8

3.4 	USER INTERFACE (UI) TESTING ............................................................................. 9

3.5 	SMOKE TESTING .............................................................................................. 9

3.6 	COMPATIBILITY TESTING .................................................................................. 10

3.7       REGRESSION TESTING AND RE-TESTING .................................................................. 6

3.8       API TESTING .................................................................................................. 6

3.9     INTEGRATION TESTING ....................................................................................... 6

- ENTRY CRITERIA .................................................................................................. 6

- BUG AND DOCUMENTATION TRACKING ........................................................................ 6

5.1     BUG SEVERITY DEFINITIONS ................................................................................. 6

1 	TEST STRATEGY

# 2 	TEST STRATEGY OUTLINE

| Section | Purpose | Notes |
| --- | --- | --- |
| Scope of testing / Out of scope | In-scope: all 10 epics / Out-of-scope: third-party Docker runtime internals, OS patching • • | Scope confirmed. |
| Acceptance criteria for release | 0 open Critical/Major bugs; Smoke Test passing; 90% TC pass rate | Criteria agreed. |
| Test types (list) | Functional, Security, Performance, Compatibility, API, Integration, Exploratory • | Types aligned with HLR Section 3 |
| Test types implementation details | Selenium for UI; RestAssured for API; JMeter for load; Postman for exploratory | Automation from Sprint 2 onwards |
| Test phases | Sprint 1: Requirements+Feature; S2: Smoke+Regression; S3-4: Integration+Performance; S5: UAT | Phases mapped to sprint calendar |
| Test automation | Smoke and regression automated via Jenkins CI; API tests in every build pipeline | Coverage target 70% automation by Sprint 5 |
| Test environments | QA: https://qa.codeval.epam.com; Staging: https://staging.codeval.epam.com | Environments provisioned |
| Test tools | Selenium 4.x, RestAssured 5.x, JMeter 5.6, JIRA Cloud, Jenkins, SonarQube | Tool versions fixed to avoid incompatibilities |
| Risks | Sandbox isolation gaps, WebSocket concurrency, DB failover, container startup latency | Mitigations defined in Risk Assessment section |

# 3 	TESTING TYPES

### 3.1 	REQUIREMENTS TESTING

| Test Objective(s) | Verify all 26 user stories in the CODEVAL backlog meet acceptance criteria defined in HLR. Identify gaps, ambiguities, and missing conditions before implementation begins. |
| --- | --- |
| Key Considerations | Use checklist-based review against HLR; output: requirements defect log in JIRA. |
| To be defined at planning | Sprint 1 weeks 1-2; inputs: HLR + backlog-review-dev.docx. |

### 3.2 	FEATURE TESTING

| Test Objective(s) | Validate each CODEVAL feature end-to-end including code submission, compilation, execution, verdict assignment, scoring, and WebSocket delivery. |
| --- | --- |
| Key Considerations | Apply EP, BVA, DT, ST, EG, UC per feature; 82 test cases cover all 26 user stories. |
| To be defined at planning | Sprints 1-3; regression automated by Sprint 2. |

### 3.3 	AD-HOC / EXPLORATORY TESTING

| Test Objective(s) | Explore CODEVAL for defects not covered by scripted tests, particularly in sandbox security boundaries, concurrent execution, and WebSocket edge cases. |
| --- | --- |
| Key Considerations | Focus areas: container escape vectors, concurrent 100+ submissions, malformed WebSocket frames. |
| To be defined at planning | Sprint 3-4; exploratory sessions of 2h each; defects logged in JIRA. |

### 3.4 	USER INTERFACE (UI) TESTING

| Test Objective(s) | Verify the CODEVAL frontend, assessment timer, candidate dashboard, and result pages render correctly across all supported browsers. |
| --- | --- |
| Key Considerations | Browsers: Chrome 120+, Firefox 115+, Edge 120+, Safari 17+; Selenium for automation. |
| To be defined at planning | Sprint 2-3; cross-browser matrix applied. |

### 3.5 	SMOKE TESTING

| Test Objective(s) | Quickly confirm CODEVAL build stability by verifying critical endpoints: code submission, execution, verdict, WebSocket, and score persistence. |
| --- | --- |
| Key Considerations | • TCs: TC-SUBAPI-EP-001, TC-SUBAPI-DT-001, TC-SUBAPI-DT-002, TC-COMPILE-EP001, TC-COMPILE-EP-003, TC-EVAL-EP-001, TC-WS-EP-001, TC-SCORE-EP-001, TC-SAND-UC-001; duration <15 minutes; automated via Jenkins on every build. • |
| To be defined on planning | • From Sprint 2; automated; • |

### 3.6 	COMPATIBILITY TESTING

| Test Objective(s) | Verify CODEVAL works correctly across Chrome 120+, Firefox 115+, Edge 120+, Safari 17+, and on Windows 11 and macOS. • • • |
| --- | --- |
| Key Considerations | Focus on WebSocket support, and timer accuracy across browsers. |
| To be defined on planning | Sprint 4; BrowserStack optional. |

### 3.7 	REGRESSION TESTING AND RE-TESTING

| Test Objective(s) | Ensure no previously working CODEVAL features are broken after code changes. Run full regression after each sprint merge. |
| --- | --- |
| Key Considerations | Automated nightly via Jenkins; all Smoke + Critical Path TCs included; failures block release. |
| To be defined on planning | Nightly from Sprint 2. |

### 3.8 	API TESTING

| Test Objective(s) | Verify all CODEVAL REST API endpoints (/api/v1/submissions, results, metrics) return correct status codes, payloads, and error messages. |
| --- | --- |
| Key Considerations | RestAssured 5.x suite; Postman v11 for exploratory API testing; 100% endpoint coverage. |

### 3.9 	INTEGRATION TESTING

| Test Objective(s) | Verify CODEVAL component integration: Spring Boot backend with PostgreSQL 15, Redis 7, Docker sandbox, WebSocket broker, and SendGrid email. |
| --- | --- |
| Key Considerations | Integration tests in staging environment; focus on DB write failures, container startup failures, WS broker restarts. |

## 4 	ENTRY CRITERIA

The Testing Team may suspend partial or full-testing activities on a given build if any of the following occurs:

- Build is successfully deployed to https://qa.codeval.epam.com without startup errors.

- All critical user stories (US-001 through US-013, US-019, US-021-US-024) are implemented and code-reviewed.

- Sandbox containers are provisioned and reachable from the QA environment.

- Test data (problems P001-P010 with test cases) is seeded in the QA database.

- Smoke Test suite is passing (TCs: TC-SUBAPI-EP-001, TC-SUBAPI-DT-001, TC-SUBAPI-DT-002, TCCOMPILE-EP-001, TC-COMPILE-EP-003).

- JIRA project CODEVAL is configured with severity/priority fields.

QA team has access credentials to qa.codeval.epam.com and Jenkins.

## 5 	BUG AND DOCUMENTATION TRACKING

### 5.1 	BUG SEVERITY DEFINITIONS

Critical — Code execution service crash, sandbox container escape, score not persisted in SUBMIT mode, or WebSocket unable to deliver results.

Major — Wrong verdict assigned (e.g., PASSED when output mismatches), TLE not enforced, compilation error not returned immediately.

Medium — UI rendering issue, minor metric not emitted, non-critical API field missing.

Minor — Cosmetic issue in result page, log message formatting, tooltip text error.

|  |  | REVISION HISTORY |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ver. | Description of Change | Author | Date | Approved |  |
|  |  |  |  | Name | Effective Date |
| 0.1 | Initial draft — test strategy for CODEVAL platform | Vedanshi Mishra,Vidhi Mittal | 2026-04-29 |  |  |
| 1.0 | Reviewed and approved for Sprint 1 | Vedanshi Mishra , Vidhi Mittal | 2026-05-04 |  |  |