# Test Plan

ClientID-ProductID

| Related Artifacts |  |
| --- | --- |
| Ref. | Name |

| Abbreviations and Acronyms |  |
| --- | --- |

Contents

1	Introduction	4

2	Scope of Work	4

2.1	Components and Functions to be Tested	4

2.2	Components and Functions NOT to be Tested	4

2.3	Third-Party Components	5

3	Quality and Acceptance Criteria	5

4	Critical Success Factors	5

5	Risk Assessment	5

6	Resources	6

6.1	Key Project Resources	6

6.2	Test Team	6

6.3	Test Environment	6

6.3.1	Test tools	6

7	Test Documentation and Deliverables	7

8	Test Strategy	7

8.1	Entry Criteria	7

8.2	Test Methods	7

8.3	Test Types	8

8.4	Test Levels	8

8.4.1	Smoke Test	8

8.4.2	Critical Path Test	8

8.4.3	Extended Test	8

8.5	Bug and Documentation Tracking	8

8.5.1	Bug Severity Definitions	8

9	Testing Schedule	8

[Text enclosed in square brackets is included to provide guidance to the author and should be deleted before publishing the document. A paragraph entered following this style should be set to Body Text. See Guideline: EPAM Template Usage for details.]

- [To customize automatic fields in Microsoft Word (which display a gray background when selected), select Prepare>Properties menu (or File>Properties menu in case of Office 2003) and replace the Title, Subject and Company fields with the appropriate information for this document. Please update PID field at Custom properties page too. After setting the fields, automatic fields may be updated throughout the document by pressing Ctrl-A (select all) and pressing F9, or simply click on the field and press F9. This must be done separately for Headers and Footers, and must be performed on every section in the document. Alt-F9 will toggle between displaying the field names and the field contents.  See Word help for more information on working with fields.]

- [At References section, plans do not forget to mention the related documents which are usually:

Software Development Plan

Quality Assurance Plan

Requirement Specifications

Project Glossary]

# Introduction

This document describes the approach and methodologies used by the testing team to plan, organize and perform the testing applications of the <project’s name>.

The <project’s name> consists of …

[Describe here whether the project consist from one application or from set of applications. Also describe what each application is and what the application for]

# Scope of Work

## Components and Functions to be Tested

| # | Application/ component name | Function name | Reference |
| --- | --- | --- | --- |
|  | <Application 1> [Put the list of application or components here] |  | [Put the specification name where the item (component) is described and link to it if possible] |
|  |  | [Put the list of user functions which are tested in the current project phase here] | [Put the specification name where the function is described and link to it if possible] |
|  | <Application 2> |  |  |
|  | <Application 3> |  |  |

## Components and Functions NOT to be Tested

| # | Application/ component name | Function name | Reference |
| --- | --- | --- | --- |
|  | <Application 1> [Put the list of application or components here] |  | [Put the specification name where the item (component) is described and link to it if possible] |
|  |  | [Put the list of user functions which are tested in the current project phase here] | [Put the specification name where the function is described and link to it if possible] |
|  | <Application 2> |  |  |
|  | <Application 3> |  |  |

## Third-Party Components

| # | Component name | Component role | Reference/Comment |
| --- | --- | --- | --- |
|  | <Component 1> [Put the list of components here] | [Specify the components role for providing the functionality] | [Put the specification name where the component or its role is described and link to it if possible. Also put some comments if any] |
|  | <Component 2> |  |  |

# Quality and Acceptance Criteria

The product should work according to the requirements and functional specification listed at sections Scope of work, References;

The product bug level should reach the acceptance criteria, and the product should not have bugs with severity Critical and Major to be released for production.

# Critical Success Factors

[Add or remove factors which should be obeyed to succeed in the project. Sample is:

Meet a schedule and complete development and testing of all functionality in term.

Support multi-language interface.

Application shouldn’t have known bugs with severity Critical and Major at the time of Final Release.

Functional requirements do not have last minute changes.]

# Risk Assessment

[If there are any project requirements to track risks in any other manner, it should be stated clearly and evidently.

- Sample: All project risks including testing ones are tracked and monitored in PMC, module Risks.]

| - # | - Risk | - Probability, % | - Status | - Impact | - Preventive Actions | - Contingency Plan |
| --- | --- | --- | --- | --- | --- | --- |
| - 1 |  |  |  |  |  |  |
| - 2 |  |  |  |  |  |  |
| - 3 |  |  |  |  |  |  |
| - 4 |  |  |  |  |  |  |
| - 5 |  |  |  |  |  |  |

# Resources

## Key Project Resources

[List key persons for the project here]

| # | Project Role | Name, e-mail, location |
| --- | --- | --- |
|  | Project Manager |  |
|  | Project Coordinator, Key Developer |  |
|  | Test Leader |  |

## Test Team

[List all test team members here with specifying their location and responsibilities (assignments)]

| # | Project Role | Name | Location | Responsibilities |
| --- | --- | --- | --- | --- |

## Test Environment

You may place the schema of test environment here. It could be simple bitmap or embedded OLE object [MS Visio etc.]

- [List all server machines where the project application(s) will be installed for testing with specifying their hardware configuration]

| # | Role | Resource | Hardware configuration | Software configuration |
| --- | --- | --- | --- | --- |

### Test tools

[List all tools that will be used for testing | tracking of bugs and test documentation]

| # | Tool | Comment |
| --- | --- | --- |

# Test Documentation and Deliverables

[List all test documentation and deliverables (like bug reports etc.) here]

| # | Title | Responsible person(s) | Frequency (delivery time) | Method of delivery |
| --- | --- | --- | --- | --- |
|  | <Project name> Test Plan |  | Once before the testing start |  |
|  | <application’s name> Test Cases |  | Before the testing start |  |
|  | Bug reports |  | Upon finding a bug |  |
|  | Test Result Reports |  | Weekly |  |

# Test Strategy

The <project’s name> applications will be tested using a “black box” approach, which is based on the requirements and functional specification without knowledge of the internal structure or program source code.

## Entry Criteria

The Testing Team may suspend partial or full-testing activities on a given build if any of the following occurs:

It is impossible to install successfully the new build following the readme.

There is a fault with a feature that prevents its testing.

Application does not contain the specified change(s).

New claimed functionality doesn’t work or works improperly.

A severe problem has occurred that does not allow testing to continue.

Development has not corrected the problem(s) that previously suspended testing.

A new version of the software is available to test.

## Test Methods

Testing is the process of attempting to find discrepancies between the program and its functional specification/ requirements. The goal is to make sure that all functions of the <project’s name> applications work correctly.

Manual functional testing – is considered as the main method of the application testing.

Automated functional testing – smoke test will be performed manually/ automatically using tools described in section Test Tools.

Automated Performance/Load testing will be performed upon request according to a separate plan specified in section Test documentation and deliverables.

## Test Types

[List here test types that are used in the project. See Test Strategy Guideline for information about test types. It is mandatory to define Regression testing to demonstrate that new defects do not appear in a previously integrated software.]

## Test Levels

### Smoke Test

Smoke Test is performed to quickly assess the readiness of the product for further more deep and thorough testing. It includes testing <project’s name> applications major functions on the one most often used and consequently most important server/ client configuration.

Smoke Test is performed under <…> client platform at [specify resource (computer) name here]. Typical Smoke Test Scenario would include the steps described in the “Smoke Test” section of the <application’s name> TestCases for each of <project’s name> application which are referred in section Test documentation and deliverables.

If Smoke Test failed, Testing Team sends notification and suspends testing until corrected version of the product is available.

### Critical Path Test

Critical Path Test will be performed after Smoke Test is passed. The goal of the Critical Path Test is to find bugs that could affect the major functionality of the application that is most important for the product users. Critical Path Test will be performed manually according to <application’s name> Test Cases document on all platforms to be certified.

### Extended Test

The Extended Test’s goal to find bugs related to the non-typical but still possible and likely usage scenarios (e.g. entering the incorrect data into the fields, boundary testing and so on). Extended Test will be performed both according to test cases and using ad hoc testing scenarios.

## Bug and Documentation Tracking

Tools described in the section Test Tools will be used for bug reporting and documentation tracking. The bug metrics and statistics will be included in the test results reports.

### Bug Severity Definitions

Critical – Application, component or module crash or are not accessible

Major – Data corruption/loss, a problem in major functionality, no workaround is known.

Medium – A problem with workaround, secondary features do not work properly

Minor – Cosmetic flaw

# Testing Schedule

| # | Activity | Begin Date | End Date | Assignment | Location | Work content |
| --- | --- | --- | --- | --- | --- | --- |
|  | Test plan creation |  |  | <resource name> |  | [Specify here how many time the activity takes] |
|  | Test cases creation |  |  | <resource name> |  |  |
|  | Build installation |  |  | <resource name> |  |  |
|  | Smoke Test execution |  |  | <resource name> |  |  |
|  | Critical path Test execution |  |  | <resource name> |  |  |

All dates and values are examples. If an activity is executed by more than one person, please specify the activity and each person in separate table row.

| REVISION HISTORY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ver. | Description of Change | Author | Date | Approved |  |
|  |  |  |  | Name | Date |
| 0.1 | Template created |  | 10-Feb-2017 |  |  |
| 0.2 | Template reviewed |  | 17-Feb-2017 |  | 23-Feb-2017 |
| 1.0 |  |  |  |  |  |
| 2.0 |  |  |  |  |  |